FACILITYFIX

Week 5: Testing Strategy &
Quality Assurance Plan

Junior Software Developer Intern

YuvaIntern by Henry Harvin

Document type: Testing Strategy & Quality Assurance Plan

Project repository: https://github.com/hmmlavi/FacilityFix

Prepared as a proposed QA plan. It is not a deployment certificate or test-execution report.

# Document Control and Contents

| Item | Value |
| --- | --- |
| Document | FacilityFix — Week 5: Testing Strategy & Quality Assurance Plan |
| Prepared by | Lakshit Singh Saini |
| Evidence boundary | Repository source was not successfully inspected through the available research session; no tests were executed for this report. |
| Status | Proposed plan; implementation-specific details are based on the supplied project brief and must be checked against source code. |

## Contents

1. Executive Summary

2. Testing Objectives and Quality Goals

3. Scope of Testing

4. Testing Levels and Strategy

5. Testing Methodologies and Tools

6. Requirement-to-Test Traceability Matrix

7. Detailed Test Cases and Sample Test Data

8. Sample End-to-End Scenarios

9. Testing Schedule, Milestones and Deliverables

10. Defect Reporting and Management

11. Risk Assessment and Mitigation

12. Security, Privacy and Data Integrity Checks

13. Usability, Accessibility and Browser Verification

14. Entry Criteria, Exit Criteria and Quality Gates

15. Test Results and Evidence

16. Continuous Improvement and Regression Strategy

17. Final Assessment and Recommendations

18. References and Supporting Material

Appendix A. Suggested Execution Commands and Evidence Record

## Evidence and Status Convention

This report distinguishes project context supplied in the assignment brief from evidence actually inspected during preparation. The supplied brief states that docs/verification.md previously reported 45 passing tests. That is a historical documented baseline only; it was not rerun or independently verified here. Repository files, exact test coverage, runtime responses, and current dependency setup remain uninspected. Test cases below are proposed unless explicitly labelled as a previously documented result. No actual result, defect count, approval, or pass rate is fabricated.

# 1. Executive Summary

FacilityFix is a proposed web-based college facility issue reporting and tracking system. Its intended users are students, faculty, staff, and facility coordinators. The quality plan focuses on whether reporters can submit and track issues, whether coordinators can progress issues through the defined lifecycle, and whether authorization rules prevent users from changing records they do not own or actions they are not permitted to perform.

The highest-risk areas are role and ownership enforcement, valid status transitions, persistence of issue data, server-side validation, conditional updates under stale or concurrent requests, and safe handling of uploaded images. A defect in these areas could cause unauthorized changes, lost records, misleading status displays, or exposure of private attachments.

The proposed approach layers unit tests for validation and workflow rules, integration tests for routes/services/database/uploads, end-to-end workflow checks, negative permission and failure tests, and manual usability/accessibility checks. Existing test files are named in the project brief, and existing verification documentation reportedly records 45 passing tests; neither the current suite nor that result was inspected or rerun during this work. The plan therefore treats the reported result as historical context and leaves current execution status unverified.

# 2. Testing Objectives and Quality Goals

| Objective | Verification method | Measurable completion criterion |
| --- | --- | --- |
| Functional correctness | Positive and negative tests for reporting, tracking, coordinator actions | Every planned critical-path case executed; each result and evidence reference recorded. |
| Authentication and authorization | Login tests; role/ownership matrix; direct route requests | All planned restricted-action tests reject unauthorized requests without changing protected records. |
| Issue lifecycle integrity | State-transition tests and complete workflows | Every documented allowed transition passes; every tested disallowed transition leaves state unchanged. |
| Input validation | Equivalence classes and boundary-value tests | Limits and required fields are tested at, below, and above specified boundaries; server-side rejection is confirmed. |
| Persistence and failure handling | Create/read checks, isolated SQLite tests, controlled failure tests | Successful writes can be read back; failures do not produce false success or partial state changes. |
| Upload safety | File type, size, image-processing and access-control checks | Allowed JPEG/PNG fixtures within the documented limit are handled as expected; disallowed/oversized fixtures are rejected safely. |
| Usability and accessibility | Manual desktop/mobile, keyboard, focus, zoom and label checklist | All checklist items are either verified with evidence or explicitly retained as pending/blocking. |
| Regression prevention | Run full automated suite after fixes | Latest run command, environment, failures and summary are recorded; no unexplained failures remain. |

Targets are process gates, not a guarantee of defect-free software. The plan does not set a 100% coverage or complete-security claim. Coverage percentages, if later measured, should identify the tool, measured scope, and excluded code.

# 3. Scope of Testing

## 3.1 In scope

Authentication and the Student, Faculty, Staff, and Facility Coordinator roles.

Issue submission, retrieval, tracking, and persistence.

Coordinator-only status changes, resolution information, and permitted reopening.

Allowed status values: Submitted, In Progress, Resolved, and Reopened.

Categories: Electrical, IT & Computer, Furniture, Plumbing, Cleanliness & Sanitation, and Other.

Priority values: Low, Medium, and High; suggested versus final priority where implemented.

Required fields and documented length boundaries: description up to 2,000 characters; location fields up to 100 characters.

Optional JPEG/PNG photograph uploads up to the documented 2 MiB limit, including private image serving.

Database operations, error handling, stale conditional updates, regression checks, and manual browser usability.

## 3.2 Out of scope or requiring separate approval

Production deployment testing because no live deployment was established for this report.

Load or stress testing against a production service; such testing requires an approved target and capacity limits.

Studies involving real college users or personal data; acceptance scenarios here are proposed.

External integrations not confirmed in the implementation.

Formal security certification, comprehensive penetration testing, or claims that all vulnerabilities have been eliminated.

These boundaries prevent a local test plan from being mistaken for evidence of production readiness. A future deployment should receive a separate environment-specific test plan and approval before live or user-data testing.

# 4. Testing Levels and Strategy

| Level | FacilityFix application | Evidence to retain |
| --- | --- | --- |
| Unit | Exercise validation functions, upload validators, service rules and allowed-transition logic in isolation. | Test output; test names; relevant fixture and assertion. |
| Integration | Exercise Flask routes with the Flask test client, service/repository calls, isolated SQLite database and upload handling. | Request/response result plus database state before and after. |
| System / workflow | Run a reporter-to-coordinator journey through submission, progress, resolution and viewing the result. | Ordered steps, account roles, record identifier and resulting status history/state. |
| User acceptance testing (UAT) | Ask representative users to follow role-specific tasks in a controlled test environment if participants become available. | Scenario checklist, participant role (not unnecessary personal details), observations and approval status. |
| Regression | Rerun relevant focused tests and the full existing suite after a fix or change. | Command, date, environment, output, failures and linked change/commit. |
| Negative / failure | Send malformed input, attempt restricted actions, trigger invalid transitions, reject uploads and simulate database failures safely. | Expected rejection, actual response, unchanged record checks and sanitized logs. |

The levels reinforce one another. Unit tests isolate rule errors quickly, integration tests catch mismatches between routes and persistence, and system/UAT checks reveal failures across a complete user journey. A passing unit suite alone cannot establish that authentication, route wiring, templates, database transactions, and browser behaviour work together.

# 5. Testing Methodologies and Tools

| Method/tool | Practical use in FacilityFix | Status / caution |
| --- | --- | --- |
| Risk-based testing | Prioritize permissions, ownership, status transitions, persistence and uploads before cosmetic issues. | Proposed prioritization approach. |
| Requirements traceability | Assign requirement and test IDs; connect each requirement to a case and evidence. | Use the matrix in Section 6. |
| Equivalence partitioning | Group inputs into valid/invalid categories, e.g. allowed image type vs unsupported type. | Apply to server-side validation. |
| Boundary-value analysis | Check description at 2,000 and 2,001 characters; location at 100 and 101; upload at 2 MiB and above. | Exact enforcement must be confirmed in code. |
| State-transition testing | Test allowed transitions and reject invalid or stale transitions. | Use the documented lifecycle as the proposed baseline. |
| Positive and negative testing | Verify valid submissions and explicit rejection of invalid/unauthorized requests. | Always assert record state, not only response text. |
| Python + pytest | Organize automated test cases, fixtures, parametrized boundaries and assertions if compatible with repository setup. | pytest availability is not confirmed. |
| Flask test client | Exercise routes without relying on a live external server; inspect response and session behaviour. | Use existing app fixtures where present. |
| SQLite test database | Use a temporary or dedicated test database; seed fictional users/issues and clean up between tests. | Never point tests at important or production data. |
| Pillow checks | Test decoding/processing of valid images and malformed or misleading files; check failures are handled safely. | Confirm actual processing and validation code. |
| Browser developer tools | Inspect layout, console/network errors, responsive behaviour and form interactions manually. | Manual checks remain pending. |
| Selenium or equivalent | Optional future automation for cross-page browser workflows if dependencies and environment allow. | Not claimed installed or used. |
| Git | Link test failures, defect fixes, and regression cases to commits; keep test changes reviewable. | Use commit identifiers in evidence records. |

Test-driven development (TDD) is a development practice in which a failing test is written before the implementation change; this plan recommends it for future defect fixes but does not claim it was used historically. Behaviour-driven development (BDD) is optional: Given/When/Then statements can make acceptance scenarios understandable to both technical and non-technical reviewers.

# 6. Requirement-to-Test Traceability Matrix

| Req. ID | Requirement / module | Test ID | Level | Expected result | Priority | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AUTH-01 | Valid authentication | TC-01 | Integration | Authorized account reaches expected authenticated view/session. | High | Planned |
| AUTH-02 | Invalid credentials | TC-02 | Integration | Login rejected; no authenticated session granted. | High | Planned |
| ISSUE-01 | Valid issue submission | TC-03 | Integration | Issue stored with Submitted status and submitted fields. | High | Planned |
| VAL-01 | Required fields | TC-04 | Unit / integration | Missing required value rejected; no incomplete issue stored. | High | Planned |
| VAL-02 | Description length boundary | TC-05 | Unit / integration | 2,000 accepted if otherwise valid; 2,001 rejected. | Medium | Planned |
| VAL-03 | Location length boundary | TC-06 | Unit / integration | 100 accepted if otherwise valid; 101 rejected. | Medium | Planned |
| VAL-04 | Category and priority | TC-07 | Unit / integration | Only allowed values accepted by server-side validation. | Medium | Planned |
| DATA-01 | Issue persistence | TC-08 | Integration | Record can be retrieved after creation/connection cycle. | High | Planned |
| FLOW-01 | Submitted → In Progress | TC-09 | Integration | Coordinator action updates state once and consistently. | High | Planned |
| FLOW-02 | Invalid transition | TC-10 | Integration | Transition rejected; stored state unchanged. | High | Planned |
| FLOW-03 | Resolution requirements | TC-11, TC-12 | Integration | Valid resolution stores required information; missing information rejected. | High | Planned |
| FLOW-04 | Reporter reopening | TC-13 | Integration | Original reporter can reopen resolved issue as permitted. | High | Planned |
| PERM-01 | Ownership check | TC-14 | Integration | Different reporter cannot reopen another user's issue. | Critical | Planned |
| PERM-02 | Coordinator-only action | TC-15 | Integration | Unauthorized request does not alter status or ownership. | Critical | Planned |
| UPLOAD-01 | Unsupported format | TC-16 | Unit / integration | Unsupported file rejected; no unsafe file served. | High | Planned |
| UPLOAD-02 | Upload size boundary | TC-17 | Unit / integration | File over 2 MiB rejected safely; exact boundary verified. | High | Planned |
| DB-01 | Database failure | TC-18 | Integration | Failure is surfaced safely; no false success/partial issue. | High | Planned |
| FLOW-05 | Stale/concurrent update | TC-19 | Integration | Conditional update prevents stale request overwriting newer state. | High | Planned |
| UI-01 | Responsive and keyboard access | TC-20 | Manual system | Layout and controls remain usable; focus visible and labels understandable. | Medium | Pending manual verification |

Status key: “Planned” means proposed and not executed for this report. “Pending manual verification” means a manual check has not been confirmed. The project brief names existing test files for authentication, coordinator actions, reporting, tracking, permissions, persistence errors and status workflow, but their individual test contents were not inspected; therefore no matrix row is claimed as covered by a specific existing test.

# 7. Detailed Test Cases and Sample Test Data

Use a disposable test database and fictional accounts only. The sample usernames below are identifiers, not working credentials. Create accounts through the documented CLI or test fixtures; do not put real passwords in this report. For each case, record the actual response, database state, evidence filename, and final result after execution.

| Sample datum | Value / purpose |
| --- | --- |
| Reporter username | student_test01 (fictional test account) |
| Coordinator username | coordinator_test01 (fictional test account) |
| Issue category / priority | Electrical / Medium |
| Location | Academic Block A, floor 2, room 204 |
| Description | Ceiling light is not working in room 204. |
| Initial status | Submitted |
| Image fixtures | Small valid JPEG, small valid PNG, unsupported text/PDF file, malformed image, and file just over 2 MiB. |

## TC-01 — Valid login with authorized account

| Field | Details |
| --- | --- |
| Objective | Confirm a valid account can authenticate. |
| Preconditions | Create a test user with known fixture credentials; start a clean client session. |
| Test data | Username student_test01; valid password supplied by local fixture only. |
| Execution steps | 1. Open login route. 2. Submit valid credentials. 3. Request a protected reporter page. |
| Expected result | Authentication succeeds according to the actual app contract; expected session/access is granted; no secret is exposed in response. |
| Priority | High |
| Actual result | Not Run |
| Status | Planned |

## TC-02 — Invalid login credentials

| Field | Details |
| --- | --- |
| Objective | Ensure incorrect credentials do not create an authenticated session. |
| Preconditions | Test user exists; client starts logged out. |
| Test data | Correct username with deliberately incorrect password. |
| Execution steps | 1. Submit invalid credentials. 2. Request a protected route. |
| Expected result | Authentication is rejected; protected access is not granted; response does not disclose whether sensitive account details are valid beyond intended behaviour. |
| Priority | High |
| Actual result | Not Run |
| Status | Planned |

## TC-03 — Submit valid issue

| Field | Details |
| --- | --- |
| Objective | Verify the normal reporter workflow. |
| Preconditions | Authenticated permitted reporter; test database available. |
| Test data | Electrical; Academic Block A; floor 2; room 204; valid description; Medium priority. |
| Execution steps | 1. Open reporting form/route. 2. Submit valid fields. 3. Retrieve the created issue. |
| Expected result | One issue is created with Submitted status; submitted fields persist; returned identifier refers to that record. |
| Priority | High |
| Actual result | Not Run |
| Status | Planned |

## TC-04 — Missing required field

| Field | Details |
| --- | --- |
| Objective | Check server-side required-field validation. |
| Preconditions | Authenticated reporter; isolated database. |
| Test data | Repeat valid payload with one required field omitted; repeat for each required field discovered in code. |
| Execution steps | 1. Submit incomplete payload. 2. Inspect response. 3. Query database for unintended record. |
| Expected result | Request is rejected using actual application behaviour; no incomplete issue is stored; error is understandable and no traceback is exposed. |
| Priority | High |
| Actual result | Not Run |
| Status | Planned |

## TC-05 — Description at and above limit

| Field | Details |
| --- | --- |
| Objective | Verify 2,000-character description boundary. |
| Preconditions | Authenticated reporter; all other fields valid. |
| Test data | Description length 2,000 and 2,001 characters. |
| Execution steps | 1. Submit 2,000-character description. 2. Confirm result. 3. Submit 2,001-character description. |
| Expected result | 2,000 characters are accepted if the documented limit is enforced inclusively; 2,001 is rejected; confirm both server validation and persisted length. |
| Priority | Medium |
| Actual result | Not Run |
| Status | Planned |

## TC-06 — Location field at and above limit

| Field | Details |
| --- | --- |
| Objective | Verify the documented 100-character location-field limit. |
| Preconditions | Authenticated reporter; other fields valid. |
| Test data | Each applicable location field at 100 and 101 characters. |
| Execution steps | 1. Test each location field at 100. 2. Repeat at 101. 3. Inspect record state. |
| Expected result | Values at the documented maximum are accepted if inclusive; over-limit values are rejected; no silent truncation unless explicitly designed and documented. |
| Priority | Medium |
| Actual result | Not Run |
| Status | Planned |

## TC-07 — Allowed category and priority

| Field | Details |
| --- | --- |
| Objective | Confirm allowed enumerated values and rejection of invalid values. |
| Preconditions | Authenticated reporter. |
| Test data | Each allowed category; priorities Low, Medium, High; invalid strings for negative checks. |
| Execution steps | 1. Submit each valid value. 2. Submit invalid category/priority directly to server route. |
| Expected result | Allowed values are stored as expected; invalid values are rejected server-side and do not create an issue with invalid enumerations. |
| Priority | Medium |
| Actual result | Not Run |
| Status | Planned |

## TC-08 — Issue persistence after retrieval

| Field | Details |
| --- | --- |
| Objective | Detect data lost between write and read. |
| Preconditions | Test database configured; valid issue payload. |
| Test data | Use TC-03 issue ID and distinctive description. |
| Execution steps | 1. Create issue. 2. Close/reopen database connection or retrieve in a fresh request. 3. Compare stored fields. |
| Expected result | Record remains retrievable with matching owner, description, location, category, priority and status; no reliance on transient client state. |
| Priority | High |
| Actual result | Not Run |
| Status | Planned |

## TC-09 — Coordinator moves issue to In Progress

| Field | Details |
| --- | --- |
| Objective | Verify allowed coordinator transition. |
| Preconditions | Issue status is Submitted; coordinator authenticated. |
| Test data | Existing issue ID; target status In Progress. |
| Execution steps | 1. Coordinator opens issue. 2. Requests transition. 3. Read issue again. |
| Expected result | Status changes from Submitted to In Progress once; record remains associated with original reporter; timestamps/metadata follow implementation contract. |
| Priority | High |
| Actual result | Not Run |
| Status | Planned |

## TC-10 — Reject invalid status transition

| Field | Details |
| --- | --- |
| Objective | Ensure state machine rejects unsupported transition. |
| Preconditions | Issue is Submitted; coordinator authenticated. |
| Test data | Attempt Submitted → Resolved without moving to In Progress first. |
| Execution steps | 1. Submit transition request. 2. Read record directly from test DB. |
| Expected result | Transition is rejected; status remains Submitted; no resolution metadata is incorrectly recorded. |
| Priority | High |
| Actual result | Not Run |
| Status | Planned |

## TC-11 — Resolve with required resolution information

| Field | Details |
| --- | --- |
| Objective | Verify valid resolution path. |
| Preconditions | Issue status is In Progress; coordinator authenticated. |
| Test data | Non-empty resolution note and required resolver name/information as specified by code. |
| Execution steps | 1. Submit resolution action. 2. Read issue and resolution metadata. |
| Expected result | Issue becomes Resolved; required resolution information and timestamp are stored according to implementation; reporter can see updated status through permitted view. |
| Priority | High |
| Actual result | Not Run |
| Status | Planned |

## TC-12 — Reject resolution without required information

| Field | Details |
| --- | --- |
| Objective | Prevent incomplete resolution records. |
| Preconditions | Issue status is In Progress; coordinator authenticated. |
| Test data | Missing or whitespace-only resolution note/name, tested separately. |
| Execution steps | 1. Submit resolution action with missing data. 2. Inspect response and database. |
| Expected result | Resolution is rejected; issue remains In Progress; no misleading resolved timestamp or partial resolution metadata is committed. |
| Priority | High |
| Actual result | Not Run |
| Status | Planned |

## TC-13 — Original reporter reopens resolved issue

| Field | Details |
| --- | --- |
| Objective | Verify documented reopen permission. |
| Preconditions | Issue status is Resolved; original reporter authenticated. |
| Test data | Resolved issue owned by student_test01. |
| Execution steps | 1. Original reporter submits reopen action. 2. Retrieve issue. |
| Expected result | Status changes to Reopened; ownership is unchanged; any reopening metadata matches implementation contract. |
| Priority | High |
| Actual result | Not Run |
| Status | Planned |

## TC-14 — Another reporter attempts reopening

| Field | Details |
| --- | --- |
| Objective | Verify issue ownership enforcement. |
| Preconditions | Resolved issue belongs to student_test01; another reporter account exists. |
| Test data | Issue ID owned by student_test01; actor is a different reporter. |
| Execution steps | 1. Authenticate as second reporter. 2. Submit reopen request. 3. Read issue as database record. |
| Expected result | Request is denied/rejected; status remains Resolved; owner and all protected fields remain unchanged. |
| Priority | Critical |
| Actual result | Not Run |
| Status | Planned |

## TC-15 — Non-coordinator attempts coordinator action

| Field | Details |
| --- | --- |
| Objective | Verify coordinator-only authorization on direct requests. |
| Preconditions | Issue is Submitted; actor is an authenticated reporter. |
| Test data | Direct request to coordinator transition endpoint/action. |
| Execution steps | 1. Authenticate as reporter. 2. Send request without relying on hidden UI controls. 3. Query issue state. |
| Expected result | Action is denied/rejected; status and ownership remain unchanged; response does not leak internal details. |
| Priority | Critical |
| Actual result | Not Run |
| Status | Planned |

## TC-16 — Unsupported upload format

| Field | Details |
| --- | --- |
| Objective | Check file type validation and safe rejection. |
| Preconditions | Authenticated reporter; upload support enabled in test setup. |
| Test data | A .txt or PDF file, plus a misleading extension/content mismatch fixture. |
| Execution steps | 1. Submit file with issue form. 2. Inspect response, storage and serving routes. |
| Expected result | Unsupported file is rejected or handled exactly as documented; it is not served as a permitted image; no orphan unsafe file remains. |
| Priority | High |
| Actual result | Not Run |
| Status | Planned |

## TC-17 — Upload above 2 MiB

| Field | Details |
| --- | --- |
| Objective | Verify documented upload-size limit. |
| Preconditions | Upload-enabled test environment. |
| Test data | Valid image larger than 2 MiB; optionally test exactly 2 MiB and just below. |
| Execution steps | 1. Upload below-limit image. 2. Upload at limit. 3. Upload above-limit image. 4. Inspect persistence/storage. |
| Expected result | Over-limit image is rejected; accepted boundaries match code/config; no partial or unsafe attachment is exposed. |
| Priority | High |
| Actual result | Not Run |
| Status | Planned |

## TC-18 — Database failure handling

| Field | Details |
| --- | --- |
| Objective | Ensure a failed write does not look successful. |
| Preconditions | Controlled test fixture can force repository/database operation to fail safely. |
| Test data | Valid issue payload; injected database exception or isolated unavailable test DB. |
| Execution steps | 1. Trigger failure during create/update. 2. Capture response/log. 3. Inspect database state. |
| Expected result | User receives a safe failure indication; application does not claim success; no partial issue/status update remains; logs avoid secrets. |
| Priority | High |
| Actual result | Not Run |
| Status | Planned |

## TC-19 — Stale or conflicting status update

| Field | Details |
| --- | --- |
| Objective | Verify conditional updates prevent stale writes. |
| Preconditions | Issue state can be read by two simulated clients; isolated database. |
| Test data | Two requests based on same initial status/version; one updates first. |
| Execution steps | 1. Client A reads Submitted. 2. Client B transitions to In Progress. 3. Client A submits stale conflicting transition. 4. Read final record. |
| Expected result | Second stale update is rejected or safely reported as conflict according to implementation; newer state is preserved; no lost update occurs. |
| Priority | High |
| Actual result | Not Run |
| Status | Planned |

## TC-20 — Responsive, keyboard and focus check

| Field | Details |
| --- | --- |
| Objective | Check core UI usability manually. |
| Preconditions | Application running locally; browser dev tools available. |
| Test data | Desktop viewport and narrow mobile viewport; keyboard only. |
| Execution steps | 1. Check form at desktop and mobile widths. 2. Tab through controls. 3. Submit invalid form. 4. Inspect labels, focus, contrast and navigation. |
| Expected result | No critical control is inaccessible; focus is visible; fields/errors are identifiable; layout does not obscure essential actions. Record browser/version and screenshots if permitted. |
| Priority | Medium |
| Actual result | Not Run |
| Status | Pending manual verification |

# 8. Sample End-to-End Scenarios

## Scenario A — Successful issue resolution

Preconditions: a fictional reporter and coordinator exist in an isolated test environment; no real data is used; the reporter is permitted to submit an issue.

Given the reporter is authenticated and the test database is available, when the reporter submits a valid Electrical issue for Academic Block A, floor 2, room 204, then the issue is stored as Submitted and can be retrieved. When the coordinator moves it to In Progress and resolves it with the required resolution information, then the issue is Resolved and the reporter can see the updated status.

Evidence: test output, issue identifier, redacted before/after record fields, response/status codes as actually observed, and any relevant screenshot. Do not store passwords or unnecessary personal data.

## Scenario B — Invalid or unauthorized action

Preconditions: an issue belongs to student_test01 and is in a state where reopening would otherwise be possible; a second reporter is authenticated.

Given the issue belongs to the original reporter, when another reporter attempts to reopen it or a reporter calls a coordinator-only action directly, then the request is rejected and the database record remains unchanged in status, ownership, and protected metadata.

Evidence: actor role, issue ID, request path/action, actual response, and database snapshot before/after. A hidden button is not sufficient proof of authorization; test the server-side route.

## Scenario C — Reopening and further handling

Preconditions: the original reporter owns a resolved issue; a coordinator account is available.

Given the issue is Resolved, when the original reporter reopens it, then its state becomes Reopened. When the coordinator moves it back to In Progress, then the updated state is persisted and visible to permitted users.

Evidence: state before each action, actor role, action result, final state, and test output.

For all scenarios, actual participants and acceptance approval are not implied. These are proposed acceptance scenarios until completed in a controlled environment.

# 9. Testing Schedule, Milestones and Deliverables

| Day | Activities | Deliverables | Completion criteria | Dependencies / blockers |
| --- | --- | --- | --- | --- |
| Day 1 — Baseline | Review requirements, source tree, setup, configuration and existing tests; identify test DB strategy. | Environment notes; confirmed requirements; baseline test command. | Application setup understood; test environment isolated; known unknowns logged. | Repository access, dependency installation, valid configuration. |
| Day 2 — Unit and validation | Run baseline suite; add/verify validation and workflow unit tests; cover required fields and boundaries. | Test output; boundary cases; updated traceability. | Baseline result recorded; high-risk validation cases executed or blockers documented. | pytest/test framework availability; source-level validation rules. |
| Day 3 — Routes, roles and data | Exercise Flask routes, database persistence, ownership, coordinator permissions and lifecycle transitions. | Integration results; permission matrix; workflow evidence. | All planned critical permission and lifecycle cases executed; record state checked. | Test fixtures, isolated SQLite database, seeded test accounts. |
| Day 4 — Uploads, failures and UI | Check image type/size, private serving, controlled DB failures, regression suite and browser checklist. | Upload/failure results; browser checklist; defect reports. | No unresolved critical issue hidden; all untested browser items listed explicitly. | Image fixtures; browser access; safe failure injection. |
| Day 5 — Retest and report | Retest fixes, rerun relevant/full suite, update traceability, assemble evidence and review limitations. | Final QA summary; evidence index; open-defect list. | Every executed test has a result; no critical defect remains unresolved; high risks and manual gaps are disclosed. | Fix availability, time for retest, stable environment. |

This is a proposed five-working-day schedule, not a record that these activities have been completed. If the application cannot be run, record the blocker and its impact rather than marking the milestone complete.

# 10. Defect Reporting and Management

Proposed lifecycle: New → Triaged → In Progress → Fixed → Retest → Closed. If a retest fails, return the defect to In Progress and preserve the failed evidence. A defect should not be closed solely because a code change was committed.

| Field | Required content |
| --- | --- |
| Defect ID and title | Unique identifier and concise symptom, e.g. DEF-EXAMPLE-001 — Unauthorized reopen changes issue state. |
| Environment | OS, Python version, dependency versions, app configuration (secrets redacted), browser if relevant. |
| Preconditions and steps | Minimal repeatable setup and numbered actions/requests. |
| Expected vs actual | Observable behaviour and what was actually recorded; do not substitute assumptions. |
| Severity and priority | Severity describes impact; priority describes urgency/order of fixing. |
| Evidence and owner | Test output, sanitized logs, screenshots if useful, issue/commit link and responsible owner. |
| Fix and retest | Fix reference, retest case, result, regression tests rerun, and closure decision. |

| Severity | Example | Typical response |
| --- | --- | --- |
| Critical | A non-coordinator can change issue status, or a write causes serious data loss. | Stop release progression; investigate immediately; verify related permission/data-integrity paths. |
| High | Issue submission or core lifecycle workflow consistently fails. | Fix before sign-off unless explicitly accepted by responsible reviewer with documented rationale. |
| Medium | A validation rule is inconsistent or a non-core function behaves incorrectly. | Schedule fix based on user impact; add regression test where practical. |
| Low | Minor alignment inconsistency that does not block use. | Track and fix when practical; ensure it does not hide or mislabel important information. |

Example defect report — illustrative only; this is not a claim that the defect exists.

| Field | Example entry |
| --- | --- |
| ID / title | DEF-EXAMPLE-001 — Reporter can reopen another reporter's resolved issue |
| Environment | Local test environment; exact versions to be recorded during execution. |
| Precondition | Issue owned by student_test01 is Resolved; second reporter account exists. |
| Steps | Authenticate as the second reporter; submit a reopen request for the first reporter's issue; inspect the issue record. |
| Expected | Request rejected; status remains Resolved; owner and metadata remain unchanged. |
| Actual | Pending — no execution has been performed for this example. |
| Severity / priority | Potentially Critical if reproduced; prioritize immediate investigation. |
| Evidence / owner / fix | Pending; attach request result and before/after database state if reproduced. |

Severity is about consequence; priority is about how soon the team should act, considering severity, exposure, workaround and release timing. A high-severity defect will usually be high priority, but the two terms are not interchangeable.

# 11. Risk Assessment and Mitigation

Likelihood and residual risk use qualitative Low / Medium / High ratings. These are planning judgments, not measured probabilities. Reassess them after executing the related tests.

| Risk ID | Risk | Likelihood | Impact | Mitigation | Contingency | Residual risk |
| --- | --- | --- | --- | --- | --- | --- |
| R-01 | Unauthorized issue access or status changes | Medium | High | Test each restricted route directly for every relevant role; verify ownership and unchanged database state. | Block sign-off for confirmed authorization bypass; patch and rerun permission suite. | Medium until verified |
| R-02 | Invalid status transition corrupts lifecycle | Medium | High | Create transition table; test every documented allowed transition and representative forbidden transitions. | Preserve record evidence; correct transition guard and add regression case. | Low–Medium |
| R-03 | Lost or inconsistent database updates | Medium | High | Use isolated SQLite fixtures; test write/read persistence and transaction rollback behaviour. | Stop affected workflow tests; inspect transaction boundaries and recover test DB from fixture. | Medium |
| R-04 | Oversized or invalid upload accepted | Medium | High | Test type/size boundaries, malformed image data, and server-side checks; verify private serving. | Disable upload path in test environment if unsafe behaviour is found; fix and retest. | Medium |
| R-05 | Database failure returns false success | Medium | High | Inject controlled repository failures; assert safe response and no partial record. | Treat as release blocker for data-changing operations until failure path is corrected. | Medium |
| R-06 | Stale update overwrites newer status | Medium | High | Exercise conditional updates with competing requests and inspect final database state. | Reject stale update; add concurrency regression test and review update predicate. | Medium |
| R-07 | Browser/accessibility issues remain undiscovered | High | Medium | Run desktop/mobile and keyboard checklist; record browser/viewport and evidence. | Keep affected checks open; limit readiness claim until critical usability barriers are resolved. | Medium |
| R-08 | Regression introduced by bug fix | Medium | High | Add a regression test for each confirmed defect; run focused tests and full suite after changes. | Revert or repair the change; repeat regression run. | Low–Medium |
| R-09 | Insufficient test data or time | Medium | Medium | Prioritize critical paths; prepare fictional fixtures and a five-day timebox. | Document unexecuted tests as pending and seek additional time rather than imply coverage. | Medium |
| R-10 | Secrets or private attachment details exposed | Low–Medium | High | Review configuration and logs; test private image routes and unauthorized access; avoid committing credentials. | Rotate exposed secrets if any; restrict access and investigate exposure. | Medium until checked |

# 12. Security, Privacy and Data Integrity Checks

Authentication: test valid/invalid credentials and confirm protected pages/actions require the intended session.

Authorization and ownership: test direct requests for coordinator-only actions and attempts to access or reopen another reporter's issue; verify the underlying record remains unchanged.

Server-side validation: do not rely on browser controls; submit malformed values directly to routes and confirm validation is enforced on the server.

Image uploads: verify accepted JPEG/PNG handling, size boundaries, malformed-file rejection, and private image serving. Confirm that an attachment cannot be retrieved by an unauthorized user or through a predictable public path if privacy is intended.

Configuration and secrets: review secret-key configuration and ensure credentials or environment secrets are not committed. Do not include secret values in the report or logs.

Error handling: force safe, controlled failures and check that user-facing messages do not expose stack traces, SQL, filesystem paths, credentials or other internals.

Data integrity: compare persisted records before/after both accepted and rejected operations; confirm stale writes do not overwrite newer state and failed transactions do not leave partial data.

These are scoped functional security checks. They are not a professional penetration test, code audit, or security certification. Exact implementation behaviour, including error responses and private-image route policy, must be confirmed against source code and then tested.

# 13. Usability, Accessibility and Browser Verification

| Check ID | Procedure | Expected behaviour | Status |
| --- | --- | --- | --- |
| UI-01 | Open main pages at desktop and narrow mobile viewport widths. | Content and primary actions remain visible; no critical overlap or horizontal clipping. | Pending manual verification |
| UI-02 | Navigate login and issue form using keyboard only. | Logical tab order; controls reachable; focus indicator visible. | Pending manual verification |
| UI-03 | Submit a form with missing/invalid values. | Errors are understandable, associated with relevant fields where supported, and do not silently discard valid entries. | Pending manual verification |
| UI-04 | Inspect form labels and controls with browser accessibility tools/screen reader where available. | Inputs have meaningful labels; buttons have understandable names; status is not conveyed by colour alone. | Pending manual verification |
| UI-05 | Zoom page and inspect text contrast. | Text and controls remain readable; essential content is not obscured. | Pending manual verification |
| UI-06 | Use browser back/forward after viewing/submitting a form. | Navigation is predictable; sensitive pages/actions are not accidentally repeated; stale form resubmission is handled safely. | Pending manual verification |
| UI-07 | Check upload and submit interaction on mobile-sized viewport. | Upload control is usable and validation/error messages are visible. | Pending manual verification |
| UI-08 | Double-click or repeat submit where feasible in a safe test environment. | Duplicate submission is prevented or handled according to intended behaviour; no unintended duplicate issue is created. | Pending manual verification |
| UI-09 | Inspect browser console and network requests during key workflows. | No unexplained client errors; failures are visible and do not falsely imply successful submission. | Pending manual verification |

Record browser name/version, operating system, viewport dimensions, zoom level, test date and evidence location for each completed check. Do not mark accessibility conformance from a short manual checklist alone.

# 14. Entry Criteria, Exit Criteria and Quality Gates

## 14.1 Entry criteria

Application setup instructions and required configuration are available and understood.

A runnable local/test environment is available, or the exact blocker is recorded.

Tests use an isolated test database and fictional test accounts.

Relevant dependencies are installed and their versions recorded.

Test cases and expected outcomes are prepared; access to logs/output is available without exposing secrets.

## 14.2 Exit criteria

All planned critical workflow and authorization cases have been executed, or are explicitly documented as blocked/pending.

No unresolved Critical defect remains for the scope being signed off.

High-severity defects are fixed or explicitly accepted by an accountable reviewer with rationale and impact documented.

Relevant focused tests and the full automated suite are rerun after fixes; current command and output are retained.

Traceability matrix reflects actual status and evidence references.

Manual browser/accessibility checks are completed or remain clearly listed as open risks.

Known limitations, untested paths, and environment constraints are communicated.

A passing test suite is evidence about the tested cases in a particular environment, not proof that no defects exist. Quality sign-off should identify the version/commit tested, scope, exclusions, open defects, and who reviewed the evidence. No sign-off is recorded in this document.

# 15. Test Results and Evidence

## 15.1 Evidence available for this report

| Evidence item | What can be stated | Current status |
| --- | --- | --- |
| Project brief | Describes FacilityFix stack, roles, categories, statuses, constraints, workflow and named test files. | Supplied by requester; not independently checked against source. |
| Existing verification documentation | The brief says docs/verification.md reports 45 passing tests. | Previously documented baseline only; not rerun or independently verified. |
| Current automated run | No test command was executed while preparing this document. | Unverified / not run. |
| Repository source review | The public repository URL was provided, but source files and test contents were not successfully inspected in this preparation workflow. | Not inspected. |
| Manual browser checks | No browser session against a running FacilityFix instance was performed. | Pending manual verification. |

## 15.2 How to collect a reproducible result

Clone or open the intended repository revision and record the commit hash.

Read the repository README/setup documentation and inspect dependency files and test configuration before installing or running anything.

Create and activate an isolated Python virtual environment; install dependencies using the project's documented command.

Run the test command actually supported by the repository. If pytest is configured, a likely command is `python -m pytest -q`; confirm this from project configuration first.

Record the exact command, date/time, Python and dependency versions, exit code, test count and complete failure summary. Do not report a count from memory.

Investigate failures, distinguish code failures from environment/setup failures, fix or document them, then rerun relevant tests and the full suite.

Store sanitized output and evidence under a clear evidence ID; do not include credentials, private user data, or secret configuration.

Current result statement: No tests were executed for this report. The 45-pass figure is reported only as a prior result in the supplied project brief. It must not be described as the current test outcome.

# 16. Continuous Improvement and Regression Strategy

Use a repeatable feedback loop: identify → test → record → fix → retest → prevent recurrence.

Turn every confirmed defect into a reproducible test when practical, especially authorization bypasses, invalid transitions, boundary failures and persistence errors.

Keep tests close to the module they exercise, while retaining integration tests for route/service/database interactions.

After changes to validation, workflow, permissions, repository code or uploads, run focused tests first and then the complete automated suite.

Review failures rather than suppressing or deleting tests merely to obtain a green run. Document intentional behaviour changes and update expected results only after review.

Update docs/requirements-checklist.md and docs/verification.md when requirements, test coverage or execution evidence changes; preserve the distinction between planned and executed verification.

Consider browser automation for stable critical journeys only after the application and test environment are reliably runnable; treat it as an addition, not a replacement for accessibility review.

If real participants eventually test the product, obtain appropriate permission, minimize collected personal data, record findings responsibly, and distinguish participant feedback from automated test evidence.

# 17. Final Assessment and Recommendations

This plan provides a concrete, risk-led testing structure for FacilityFix: authentication and role enforcement; issue submission and persistence; status lifecycle and conditional updates; field boundaries; image uploads; failure handling; regression; and browser usability. It includes a traceability matrix, 20 detailed proposed cases, three end-to-end scenarios, a five-day schedule, defect workflow, risk register and explicit quality gates.

The highest-priority verification work is to confirm server-side role and ownership enforcement, prove that invalid or stale transitions leave records unchanged, validate successful and failed database writes, and exercise upload type/size/private-serving behaviour. These areas affect trust, data integrity and privacy.

The current evidence does not establish that FacilityFix is production-ready. Repository inspection, current automated execution, detailed code-to-test coverage, and browser/accessibility verification remain unverified or pending. Before wider use, run the plan against a known commit, resolve critical defects, review high-severity findings, collect reproducible evidence, and obtain an explicit scope-limited sign-off. No live college adoption, production deployment, user study, formal security audit or approval is claimed.

# 18. References and Supporting Material

The following project references were named in the supplied assignment brief but were not independently inspected during preparation:

FacilityFix repository: https://github.com/hmmlavi/FacilityFix

`docs/requirements-checklist.md` — requirements checklist identified in the brief.

`docs/verification.md` — verification document identified in the brief; the brief reports a historical result of 45 passing tests.

`tests/common.py` and the named test modules: `test_auth.py`, `test_coordinator.py`, `test_issue_reporting.py`, `test_issue_tracking.py`, `test_permissions.py`, `test_persistence_errors.py`, and `test_status_workflow.py`.

Official documentation recommended for consultation during execution (not represented as consulted for this report):

Flask documentation: https://flask.palletsprojects.com/

Python documentation: https://docs.python.org/3/

pytest documentation: https://docs.pytest.org/

SQLite documentation: https://www.sqlite.org/docs.html

Pillow documentation: https://pillow.readthedocs.io/

Only the repository URL and project-file names supplied in the assignment brief are treated as project references here. External documentation links are provided as recommended references for the future test run, not as evidence of a specific implementation detail.

# Appendix A. Suggested Execution Commands and Evidence Record

Confirm commands against the repository's own setup instructions before running them. The following is a suggested starting sequence, not a claim that it was executed.

| Purpose | Suggested command / record |
| --- | --- |
| Record revision | `git rev-parse HEAD` |
| Inspect working tree | `git status --short` |
| Create virtual environment (Windows) | `py -m venv .venv` |
| Activate (PowerShell) | `.\.venv\Scripts\Activate.ps1` |
| Install dependencies | Use the exact dependency-install command documented by the repository; inspect requirements/pyproject files first. |
| Run tests if pytest is configured | `python -m pytest -q` |
| Capture output | `python -m pytest -q 2>&1 ¦ Tee-Object -FilePath test-results.txt` (PowerShell; confirm the test command first). |

## Evidence record template

| Field | Value to fill after execution |
| --- | --- |
| Evidence ID | EVID-YYYYMMDD-001 |
| Commit hash | Pending |
| Environment / versions | Pending |
| Command | Pending |
| Execution date/time | Pending |
| Exit code / summary | Pending |
| Failed or skipped tests | Pending |
| Linked test IDs / defects | Pending |
| Evidence file path | Pending; ensure logs are sanitized |
| Reviewer / decision | Pending; do not invent approval |