FacilityFix

Project Planning & Requirements Analysis

Internship: Junior Software Developer Internship, YuvaIntern by Henry Harvin
Week: Week 1, Project Planning & Requirements Analysis
Project Type: Web-based college facility issue reporting and tracking system
Note: FacilityFix is a hypothetical project planned as part of this internship. It has not been developed, deployed, or used by any college.

1. Project Overview

FacilityFix is a web-based system for reporting and tracking facility problems on a single college campus. It gives students, faculty members, and college staff one place to report problems such as faulty lights, projector issues, broken furniture, leaking taps, or unclean washrooms.

In many colleges, these problems are reported verbally or through scattered messages. This makes it hard to know who reported what, whether the problem was seen, and whether it was fixed. A college may need a system like FacilityFix to keep proper records and to follow a clear process for every issue.

FacilityFix follows a simple process: Reporting → Tracking → Resolving.

- Reporting: A logged-in user submits an issue by choosing a category, writing a description, entering the exact location, suggesting a priority, and optionally attaching a photo.

- Managing: The Facility Coordinator reviews all reported issues, sets the final priority, and updates the status as work progresses.

- Tracking: Users can open their submitted issues at any time to see the current status, the status history, and the resolution details.

2. Project Objectives

The main objectives of FacilityFix are:

- Provide one central place for reporting facility issues.

- Make it easy for users to track the progress of their reported issues.

- Maintain proper records of all issues, including location, priority, status, and resolution.

- Help the Facility Coordinator view, search, filter, and manage issues in an organized way.

- Show a clear status for every issue at every stage.

- Provide a structured resolution process with a resolution note and the name of the person who resolved the issue.

- Reduce dependence on verbal and scattered communication for reporting problems.

3. Target Users / Audience

FacilityFix has four types of users, each with a specific role.

| User Role | Description | Main Activities |
| --- | --- | --- |
| Student | A student of the college | Creates an account and logs in, reports issues, views own issues, details, status, status history, and resolution note, and reopens a resolved issue if the problem still exists. Cannot edit an issue after submitting it. |
| Faculty | A faculty member of the college | Logs in, reports issues, views own issues, tracks status, views resolution details, and reopens a resolved issue if necessary. |
| Staff | A college staff member | Logs in, reports issues, views own issues, tracks status, views resolution details, and reopens a resolved issue if necessary. |
| Facility Coordinator | The person responsible for managing reported issues | Logs in with a coordinator account, views all issues, searches and filters them, reviews the suggested priority, sets the final priority, updates status, adds a resolution note, and enters the name of the person who resolved the issue. |

FacilityFix has no separate maintenance-staff module. The Facility Coordinator handles the whole issue management process.

4. Business Use Cases and Benefits

4.1 Example Use Cases

- Broken classroom fan: A student logs in, selects the Electrical category, describes the problem, enters the block, floor, and room, and submits the issue.

- Projector problem: A faculty member reports a projector that is not working under the IT & Computer category.

- Plumbing issue: A staff member reports a leaking tap under the Plumbing category.

- Coordinator review: The Facility Coordinator opens the dashboard, reviews the issue and the suggested priority, and sets the final priority.

- Status update: The coordinator changes the status from Submitted to In Progress when work starts.

- Resolution: After the problem is fixed, the coordinator marks the issue as Resolved, adds a resolution note, and enters the name of the person who resolved it (for example, "Resolved by: Rahul Sharma").

- Reopening: If the problem still exists, the reporter reopens the issue and it goes back into the workflow.

4.2 Benefits

- Centralized records: All issues are stored in one system instead of being scattered.

- Easier tracking: Users can check the status of their issues without asking anyone.

- Better organization: Issues are grouped by category, location, priority, and status.

- Clear responsibility: The coordinator manages issues, and each resolved issue records who fixed it.

- Better record keeping: Status history and resolution notes remain available for future reference.

- Easier identification of unresolved issues: The coordinator can quickly view issues that are still Submitted, In Progress, or Reopened.

5. Functional Requirements

5.1 Authentication

- FR1: Students, faculty, staff, and the Facility Coordinator can access FacilityFix using basic accounts appropriate to their roles.

- FR2: Faculty, staff, and the Facility Coordinator can log in with their basic accounts.

- FR3: The system must provide role-based access, so each user sees only the features allowed for their role.

5.2 Issue Reporting

- FR4: Student, faculty, and staff users can submit a new facility issue.

- FR5: The user must select one of the six categories: Electrical, IT & Computer, Furniture, Plumbing, Cleanliness & Sanitation, or Other.

- FR6: The user must add a description of the issue.

- FR7: The user must enter the exact location: Building/Block, Floor, and Room/Area.

- FR8: The user can suggest a priority: Low, Medium, or High.

- FR9: The user can optionally attach a photo.

- FR10: Users cannot edit an issue after submitting it.

5.3 Issue Tracking

- FR11: Users can view a list of the issues they have submitted.

- FR12: Users can open an issue to see its full details.

- FR13: Users can view the current status of an issue.

- FR14: Users can view the basic status history of an issue.

- FR15: Users can view the resolution note and the resolved-by name once an issue is resolved.

- FR16: A reporter can reopen a resolved issue if the problem still exists.

5.4 Coordinator Management

- FR17: The Facility Coordinator can view all reported issues.

- FR18: The coordinator dashboard provides these views: All Issues, Submitted, In Progress, Resolved, and Reopened.

- FR19: The coordinator can search and filter issues by status, category, building/block, date, and priority.

- FR20: The coordinator can review the priority suggested by the reporter.

- FR21: The coordinator can set the final priority (Low, Medium, or High).

- FR22: The coordinator can update the issue status.

- FR23: The coordinator can add a resolution note when resolving an issue.

- FR24: The coordinator can enter the name of the person who resolved the issue.

5.5 Issue Workflow

The system will use the following statuses:

- Main workflow: Submitted → In Progress → Resolved

- Reopened workflow: Reopened → In Progress → Resolved

There is no separate "Assigned" status, because FacilityFix has no maintenance-staff assignment system.

6. Non-Functional Requirements

| Requirement | Description |
| --- | --- |
| Usability | The interface should be simple and easy to learn. The issue form and the issue list should be easy to use without training. |
| Performance | Pages such as the issue list, issue details, and dashboard should load in a reasonable time for normal campus use. Search and filter results should appear without noticeable delay. |
| Security | Users must log in to access the system. Passwords should be stored securely (not as plain text), and role-based access should prevent users from using features meant for other roles. |
| Reliability | The system should work consistently during normal college hours. Submitted issues and status updates must be saved correctly. |
| Maintainability | The code should be organized and commented so that fixes or small changes can be made easily later. |
| Scalability | The system is designed for one campus, but its structure should allow more users and more issue records over time with minimal changes to the system. |
| Data Integrity | Required fields must be validated before submission. Issue records, status history, and resolution details must stay accurate and consistent. |

7. User Stories / Use Cases

Reporting issues

- As a student, I want to report a facility issue with its category, description, and exact location, so that the problem can be reviewed and fixed.

- As a faculty member, I want to report a problem such as a faulty projector, so that my classroom can be used properly for teaching.

- As a staff member, I want to report a plumbing or sanitation problem, so that it is recorded and handled.

Tracking and reopening

- As a user, I want to view the status, status history, and resolution details of my issues, so that I know the progress without asking anyone.

- As a user, I want to reopen a resolved issue if the problem still exists, so that it is looked at again.

Coordinator tasks

- As the Facility Coordinator, I want to view all reported issues, so that I have a complete picture of the problems on campus.

- As the Facility Coordinator, I want to filter issues by status, category, building/block, date, and priority, so that I can find specific issues quickly.

- As the Facility Coordinator, I want to review the suggested priority and set the final priority, so that issues are handled in a sensible order.

- As the Facility Coordinator, I want to update the status of an issue, so that reporters can see its progress.

- As the Facility Coordinator, I want to resolve an issue by adding a resolution note and the name of the person who resolved it, so that the work is properly documented.

8. Assumptions

- The system is used within one college campus only.

- Users have basic accounts for FacilityFix, and the Facility Coordinator account is already set up.

- Users have access to the web application through a computer or a phone browser.

- The Facility Coordinator manages all reported issues.

- Users provide reasonably accurate issue information and accurate location information.

- Photo attachment is optional, and issues can be submitted without a photo.

- The coordinator arranges the actual repair work outside the system and records the result in FacilityFix.

9. Project Scope

FacilityFix is a simple web-based system for reporting, tracking, and resolving facility issues in one college. It covers the complete cycle from reporting an issue to recording its resolution, and it does not include additional services beyond that.

9.1 In-Scope

- Basic user accounts and login (Student, Faculty, Staff, Facility Coordinator)

- Issue reporting

- Six issue categories (Electrical, IT & Computer, Furniture, Plumbing, Cleanliness & Sanitation, Other)

- Issue description

- Location details (Building/Block, Floor, Room/Area)

- Suggested priority by the reporter

- Final priority set by the Facility Coordinator

- Optional photo attachment

- Issue tracking by users

- Status updates (Submitted, In Progress, Resolved, Reopened)

- Resolution notes

- Resolved-by name

- Reopening of resolved issues

- Coordinator dashboard (All Issues, Submitted, In Progress, Resolved, Reopened)

- Search and filtering by status, category, building/block, date, and priority

- Basic issue history

9.2 Out-of-Scope

- Mobile application

- Notifications, including email and SMS alerts

- AI features or chatbot

- Payments

- Public access

- Contractor management

- Advanced analytics

- Complex external integrations

- Separate maintenance staff assignment

- Ratings and feedback

- Advanced authentication (OTP, Google login, two-factor authentication, password reset, biometric login)

10. Development Timeline & Milestones

The timeline below is a proposed plan for the hypothetical project. None of these phases has been started or completed.

| Phase | Activities | Expected Outcome |
| --- | --- | --- |
| 1. Requirements & Planning (Week 1) | Understand the problem, identify users, define objectives, list requirements, and decide scope. | Approved Project Planning & Requirements Analysis document. |
| 2. UI & System Design (Week 2) | Design simple page layouts, plan the issue workflow, and design the database structure. | Wireframes, workflow diagram, and database design. |
| 3. Core Development (Weeks 3–4) | Build login and role-based access, issue submission form, issue list, issue details page, status history, and reopen function. | Working modules for all reporting users. |
| 4. Coordinator Module (Week 5) | Build the dashboard, search and filters, final priority, status update, resolution note, and resolved-by name. | Working coordinator dashboard and issue management. |
| 5. Testing, Bug Fixing & Final Review (Week 6) | Test each feature, check role-based access, validate forms, fix bugs, review the system against requirements, and prepare documentation for deployment. | Stable and reviewed system with test results and project documentation ready for deployment. |

11. Risk Analysis & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Incorrect issue information | The coordinator may not understand the problem, which can delay the fix. | Require a clear description and category. The optional photo can give extra detail. |
| Duplicate issue reports | The same problem may be reported by several users, creating extra records. | Users can check their issue lists before reporting. The coordinator can filter by building/block and category to spot repeated issues. |
| Unauthorized access | Users could see or change data they should not access. | Use login for all users, role-based access, and secure password storage. |
| Incorrect priority | An urgent issue may be marked Low, or a minor one High. | The reporter only suggests the priority. The Facility Coordinator reviews it and sets the final priority. |
| Missing location information | The problem cannot be found easily. | Make Building/Block, Floor, and Room/Area required fields, and validate them before submission. |
| Data loss | Issue records and history could be lost. | Take regular database backups and store them safely. |
| Delays in issue resolution | Issues may stay unresolved for a long time. | The coordinator can use the dashboard and filters (status, date, priority) to review open, In Progress, and Reopened issues regularly. |

Conclusion

This document defines the planning and requirements for FacilityFix, a simple web-based college facility issue reporting and tracking system. It describes the objectives, users, requirements, scope, timeline, and risks, so that development can begin on a clear and realistic foundation.