EXPANDED REVIEW VERSION

FACILITYFIX

Implementation Roadmap &
Code Structure Planning

Week 3 — Junior Software Developer Internship

YuvaIntern by Henry Harvin

DOCUMENT STATUS: PROPOSED PLAN

FacilityFix is a hypothetical web-based college facility issue reporting and tracking system. Timelines, milestones, example records, functions, and test scenarios below are planning material—not evidence of completed implementation, testing, or deployment.

# Document Control

| Item | Details |
| --- | --- |
| Project | FacilityFix — college facility issue reporting and tracking system |
| Deliverable | Week 3 — Implementation Roadmap & Code Structure Planning |
| Status | Proposed plan; implementation is not claimed as complete |
| Planned stack | HTML, CSS, JavaScript, Python, Flask, SQLite, Git |
| Roles | Students, faculty, staff, and Facility Coordinator |

# 1. Project Overview and Objectives

FacilityFix is planned as a small web application for reporting and tracking college facility problems. Students, faculty, and staff would submit reports. The Facility Coordinator would review reports, set the final priority, update status, and record resolution details. This document turns the Week 2 high-level architecture into a practical implementation sequence and proposed code organization.

Planning objectives:

Define phases, deliverables, dependencies, and measurable acceptance criteria.

Plan a maintainable folder structure before implementation.

Explain how report data moves from browser to Flask to SQLite and back.

Identify realistic risks, estimate likelihood and impact, and define mitigation actions.

Define test scenarios and evidence required before a milestone can be considered complete.

Scope includes basic authentication and role checks; issue reporting; personal issue history and details; coordinator search/filter and priority/status management; resolution notes and resolved-by name; and reopening a resolved issue if it remains unfixed. Notifications, payments, third-party authentication, AI features, and a separate maintenance-staff role are outside the current scope.

# 2. Implementation Roadmap and Timeline

This is a proposed six-week development schedule plus deployment preparation. Week numbers are relative planning periods, not actual calendar dates or claims of completed work. Review each phase against its acceptance criteria before treating it as ready.

| Phase / timing | Planned work | Deliverable | Acceptance criteria | Dependency |
| --- | --- | --- | --- | --- |
| 1. Setup & data model Week 1 | Set up Flask structure/dependencies; plan SQLite schema; create Git ignore and README. | Runnable skeleton and schema draft. | App starts locally; database initialization steps work; tables and fields are documented. | None |
| 2. Authentication & roles Week 2 | Plan login/logout, password hashing, sessions, and role permissions. | Authentication flow and role matrix. | Valid/invalid login cases defined; coordinator-only actions blocked for reporter roles. | Phase 1 |
| 3. Issue reporting Week 3 | Create report form and server-side validation for category, description, location, priority; optional photo handling if retained. | Issue submission workflow. | Valid report creates one record; missing fields/invalid options are rejected clearly. | Phases 1–2 |
| 4. Issue tracking Week 4 | Show personal issue list, details, status, and resolution information. | Reporter history and detail views. | Users can view own records, not another reporter's private issue; submitted reports cannot be edited. | Phases 1–3 |
| 5. Coordinator & resolution Week 5 | Create dashboard, filters, final priority updates, status changes, resolution notes, and reopen flow. | Coordinator workflow. | Coordinator actions are role-protected; status transitions follow rules; resolution details required. | Phases 1–4 |
| 6. Testing & review Week 6 | Run validation, permissions, database, integration, and end-to-end tests; record and retest defects. | Test report and defect log. | Core scenarios have recorded outcomes; high-impact open defects are fixed or documented. | Phases 1–5 |
| Deployment preparation After Week 6 | Review configuration, secrets, upload restrictions, setup instructions, and backup/deployment requirements. | Readiness checklist. | No secrets in repository; setup and limitations documented; deployment not claimed until performed. | Phase 6 |

## 2.1 Milestone Evidence and Exit Conditions

| Milestone | Evidence | Exit condition |
| --- | --- | --- |
| M1 — Setup | Dependency list, startup steps, schema notes. | A new developer can follow setup steps and initialize the database. |
| M2 — Roles | Role-permission matrix and access cases. | Each protected action has a role rule and denied-access test. |
| M3 — Reporting | Field specification and validation cases. | Required fields and allowed category/priority values are explicit. |
| M4 — Tracking | Example lifecycle and ownership rules. | Personal history and privacy rules are defined. |
| M5 — Coordinator flow | Status table and resolution example. | Priority, status, resolution, and reopening rules are testable. |
| M6 — QA | Test outcomes, defect log, retest notes. | Results are recorded honestly; unresolved defects have next actions. |

A milestone is complete only after its evidence exists and exit conditions have been checked. This is a planning framework, not a claim that the milestones have already been achieved.

# 3. Issue Workflow and Business Rules

| Current state | Action / condition | Next state | Responsible role |
| --- | --- | --- | --- |
| New report | Valid report is saved. | Submitted | Reporter submits; system records |
| Submitted | Coordinator begins handling. | In Progress | Facility Coordinator |
| In Progress | Coordinator records the fix and resolution details. | Resolved | Facility Coordinator |
| Resolved | Reporter says the issue remains unfixed. | Reopened | Reporter |
| Reopened | Coordinator resumes work. | In Progress | Facility Coordinator |

Priority rule: the reporter can suggest Low, Medium, or High; the Facility Coordinator sets the final operational priority. Unsupported status transitions should be rejected. The reporter may reopen a resolved issue if it remains unfixed but cannot edit the original submitted report.

# 4. Module-wise Code Structure

| Module | Responsibility | Illustrative functions | Important rule |
| --- | --- | --- | --- |
| Authentication & roles | Login/logout and authorization. | login_user(), logout_user(), require_role() | Protect backend routes; hiding a UI control is not access control. |
| Issue reporting | Validate and create reports. | validate_issue_input(), create_issue() | Reject missing fields and invalid categories/priorities. |
| Issue tracking | Retrieve reporter's issues/details. | get_user_issues(), get_issue_details() | Use authenticated identity, not client-supplied owner ID. |
| Priority/status | Set final priority and apply transitions. | set_final_priority(), update_issue_status() | Reject undefined status transitions. |
| Coordinator management | Search/filter/review all issues. | get_all_issues(), filter_issues() | Coordinator-only access; validate filters. |
| Resolution management | Save resolution details and reopen. | record_resolution(), reopen_issue() | Require resolution note and resolver name before resolving. |
| Database layer | Create connections and query SQLite. | get_db_connection(), fetch_issue(), save_issue() | Use parameterized queries and consistent error handling. |

Function names are illustrative planning examples, not claims that these functions already exist. Names may change if responsibilities and rules remain clear.

# 5. Proposed Folder and File Structure

FacilityFix/
├── app.py
├── config.py
├── requirements.txt
├── README.md
├── database/
│   ├── database.py
│   └── schema.sql
├── routes/
│   ├── auth.py
│   ├── issues.py
│   ├── coordinator.py
│   └── resolution.py
├── services/
│   ├── issue_service.py
│   └── permission_service.py
├── templates/
│   ├── base.html
│   ├── login.html
│   ├── dashboard.html
│   ├── report_issue.html
│   ├── issue_details.html
│   └── coordinator_dashboard.html
├── static/
│   ├── css/style.css
│   └── js/script.js
├── tests/
│   ├── test_auth.py
│   ├── test_issue_reporting.py
│   └── test_issue_permissions.py
└── uploads/  # optional, only if photo upload is implemented

app.py initializes Flask and registers routes; business logic should not all live in this file.

routes/ handles requests; services/ contains reusable rules; database/ owns schema and database access.

templates/ and static/ hold HTML, CSS, and JavaScript.

tests/ groups automated checks and should be added as implementation begins.

uploads/ is optional; if enabled, validate type and size, use safe filenames, and restrict access.

# 6. Module Interaction and Data Flow

The planned request path separates user interface, request handling, business rules, and persistence so that validation and authorization occur in the correct layer.

| Step | Component | Example operation | Expected result |
| --- | --- | --- | --- |
| 1 | Browser form | Reporter enters category, description, building/block, floor, room/area, suggested priority, optional photo. | Form sends fields to Flask. |
| 2 | Flask route | Receives request and checks login session. | Unauthenticated request is denied or redirected. |
| 3 | Validation/service | Checks required fields and allowed category/priority values. | Invalid input is rejected with a clear message. |
| 4 | Database layer | Saves valid issue with initial status Submitted. | One record and identifier are returned, or a controlled error. |
| 5 | Reporter tracking | Loads logged-in reporter's issue list. | Only that reporter's records are returned. |
| 6 | Coordinator route | Coordinator reviews and changes priority/status. | Role and transition rules are checked before SQLite update. |
| 7 | Resolution flow | Coordinator saves note/resolved-by; reporter can reopen if still unfixed. | Record reflects a permitted status and resolution details. |

## 6.1 Illustrative Sample Record

| Field | Example value |
| --- | --- |
| Issue ID | FF-001 (illustrative only) |
| Category | Electrical |
| Location | Block B, Floor 2, Room 204 |
| Reporter priority suggestion | High |
| Coordinator final priority | Medium |
| Current status | In Progress |

This fictional sample demonstrates that the reporter's suggestion may differ from the coordinator's final priority. It is not a real report or data from a running application.

## 6.2 Text Architecture Diagram

Students / Faculty / Staff / Facility Coordinator
                         |
                         v
               Browser UI (HTML/CSS/JS)
                         |
                    HTTP request
                         v
                 Flask route handlers
                         |
                         v
             Validation + application rules
                         |
                         v
                 SQLite access layer
                         |
                         v
                       SQLite
                         |
                  saved data / result
                         v
            Flask response -> Browser UI

This is a proposed logical diagram, not a runtime trace or proof of implementation.

# 7. Acceptance Scenarios for the Core Workflow

These scenarios make the plan verifiable. Actual outcomes must be recorded only after execution.

| ID | Action / input | Expected result | Purpose |
| --- | --- | --- | --- |
| AR-01 | Submit valid Electrical issue with required location. | One record saved with status Submitted and an identifier. | Verify reporting. |
| AR-02 | Submit with description missing. | Rejected; no incomplete issue stored. | Verify validation. |
| AR-03 | Reporter attempts another user's issue. | Access denied or record not disclosed. | Verify privacy. |
| AR-04 | Reporter opens coordinator-only route. | Access denied. | Verify role permissions. |
| AR-05 | Coordinator changes Submitted to In Progress. | Update saved and visible after refresh. | Verify status update. |
| AR-06 | Attempt unsupported status transition. | Rejected; old status remains unchanged. | Protect workflow. |
| AR-07 | Resolve with note and resolved-by name. | Status becomes Resolved; details visible to reporter. | Verify resolution. |
| AR-08 | Reporter reopens an unfixed issue. | Status becomes Reopened; coordinator can resume In Progress. | Verify reopen cycle. |

# 8. Risk Analysis and Mitigation

Ratings are initial planning estimates, not measured statistics. Reassess risks during each phase.

| Risk | Likelihood | Impact | Mitigation | Trigger / response |
| --- | --- | --- | --- | --- |
| Unauthorized access | Medium | High | Server-side role checks; verify ownership; test denied access. | Hold affected workflow if an access test fails; fix and retest. |
| Invalid/incomplete data | High | Medium | Server-side required-field and allowed-value checks; clear errors. | Add regression case and correct validation if invalid records appear. |
| Database save/update failure | Medium | High | Parameterized SQL, consistent access functions, controlled errors, persistence tests. | Isolate failing operation and retest after correction. |
| Invalid status transition | Medium | Medium | Centralize allowed transitions and test valid/invalid paths. | Correct the rule and retest the lifecycle if a status skips the flow. |
| Unsafe/failed photo upload | Medium | Medium | Photos optional; restrict type/size, safe filenames, and access. | Omit uploads from initial version if safe handling is not ready. |
| Module integration mismatch | Medium | Medium | Agree on field names, function inputs/outputs, and schema. | Update interface notes and integration tests if components disagree. |
| Schedule delay | Medium | Medium | Prioritize core workflow, review milestones weekly, exclude optional features. | Revise estimates and document remaining work if a milestone slips. |

Impact guide: Low means limited rework; Medium means delay or feature rework; High means a core workflow could be blocked or information could be exposed.

# 9. Coding, Git, and Review Workflow

Use focused commits with descriptive messages for logical changes.

Keep secrets and private configuration out of version control.

Use descriptive names, consistent formatting, small functions, and docstrings for non-obvious behavior.

Validate on the server even if client-side validation is also used.

Use parameterized SQL instead of concatenating untrusted input into queries.

Review permissions, validation, error handling, and relevant tests before accepting a change.

Update README and technical documents when setup, fields, modules, or workflows change.

# 10. Testing Strategy and Quality Gates

| Test level | Planned checks | Exit condition |
| --- | --- | --- |
| Unit-level | Validation helpers, allowed priorities, status transitions. | Defined rules have valid and invalid cases where applicable. |
| Routes/permissions | Login, role access, ownership, submission. | Protected actions deny unauthorized requests. |
| Database | Create, retrieve, update, resolution fields. | Stored values can be retrieved as expected. |
| Integration | Submit → coordinator review → resolve → reopen. | Core lifecycle is exercised end to end. |
| Regression | Rerun relevant cases after defect fixes. | Previously failing scenario passes and related behavior remains intact. |

Proposed quality target: record results for all eight acceptance scenarios before describing the core workflow as ready for review. This is a target, not a claim of achieved test coverage or passing tests.

# 11. Maintainability and Change Control

Keep routes, business rules, and database operations separate.

Document schema fields, role permissions, status transitions, and key design decisions.

When a requirement changes, update the module plan, test cases, and documentation together.

Add future features only after the core issue lifecycle has been reviewed.

Before deployment, review configuration, secrets, backups, upload handling, and known limitations.

# 12. Conclusion

This roadmap translates the FacilityFix concept and Week 2 architecture into a plan with phased deliverables, measurable exit criteria, module responsibilities, a proposed folder structure, data flow, acceptance scenarios, risk mitigation, and testing quality gates. These details give a reviewer specific evidence to look for when implementation eventually takes place.

FacilityFix remains a hypothetical internship project. Timelines, functions, sample records, risks, and expected test results are planning material. This document does not claim that the application has been implemented, tested, or deployed.

# Appendix A — Pre-Implementation Checklist

☐ Confirm requirements and excluded features.

☐ Review folder structure and module responsibilities.

☐ Review role permissions and status transitions.

☐ Confirm required fields and allowed values.

☐ Prepare tests before implementing each core workflow.

☐ Track milestone evidence and review risks regularly.

☐ Record actual test outcomes only after tests are run.

# 13. Requirements Traceability Matrix

A traceability matrix links each requirement to the planned module and an observable acceptance check. It helps prevent a requirement from being described in the planning document but omitted from implementation or testing.

| ID | Requirement | Responsible module | Acceptance check | Priority |
| --- | --- | --- | --- | --- |
| REQ-01 | Authenticated users can sign in and sign out. | Authentication & roles | Valid credentials allow access; invalid credentials do not. | High |
| REQ-02 | Users can only access features permitted for their role. | Authentication & roles | Reporter is denied coordinator-only actions. | High |
| REQ-03 | Reporter can submit an issue with required fields. | Issue reporting | Valid submission creates one Submitted record. | High |
| REQ-04 | Category and priority use allowed values. | Issue reporting / priority | Unexpected values are rejected server-side. | High |
| REQ-05 | Reporter can view their own issue history and details. | Issue tracking | Only records belonging to the signed-in reporter are returned. | High |
| REQ-06 | Coordinator can find issues using supported filters. | Coordinator management | A filter returns only matching records. | Medium |
| REQ-07 | Coordinator controls final priority and status. | Priority/status | Permitted changes save; unsupported transitions are rejected. | High |
| REQ-08 | Resolution includes a note and resolved-by name. | Resolution management | Resolved status cannot be saved without required resolution details. | High |
| REQ-09 | Reporter can reopen a resolved issue that remains unfixed. | Resolution / tracking | Resolved → Reopened is allowed for reporter; unrelated transitions are denied. | Medium |
| REQ-10 | Database queries safely handle user-provided values. | Database layer | Parameterized queries are used; malicious-looking input is treated as data. | High |
| REQ-11 | Optional photo uploads are restricted safely if implemented. | Issue reporting / uploads | Oversized or disallowed file types are rejected. | Medium |
| REQ-12 | Setup and known limitations are documented. | README / project docs | A reviewer can follow setup instructions and identify what is not implemented. | Medium |

# 14. Proposed Data Model and Field Definitions

The following schema is a design proposal. Final column names and constraints should be reviewed before implementation. The aim is to keep issue ownership, priority decisions, status, and resolution details unambiguous.

| Entity / field | Proposed type | Rule / purpose |
| --- | --- | --- |
| users.id | INTEGER PRIMARY KEY | Unique internal user identifier. |
| users.name | TEXT NOT NULL | Display name for the user. |
| users.email | TEXT UNIQUE NOT NULL | Login identifier; normalize consistently. |
| users.password_hash | TEXT NOT NULL | Store a password hash, never a plain-text password. |
| users.role | TEXT NOT NULL | Allow only reporter roles (Student, Faculty, Staff) or Facility Coordinator. |
| issues.id | INTEGER PRIMARY KEY | Unique issue identifier. |
| issues.reporter_id | INTEGER NOT NULL | Foreign key to users.id; defines issue ownership. |
| issues.category | TEXT NOT NULL | Electrical, IT & Computer, Furniture, Plumbing, Cleanliness & Sanitation, or Other. |
| issues.description | TEXT NOT NULL | User-provided issue description; validate length and escape on display. |
| issues.building / floor / room_area | TEXT NOT NULL | Location details to help identify where the issue occurs. |
| issues.suggested_priority | TEXT NOT NULL | Reporter-provided Low, Medium, or High. |
| issues.final_priority | TEXT NOT NULL | Coordinator-confirmed Low, Medium, or High. |
| issues.status | TEXT NOT NULL | Submitted, In Progress, Resolved, or Reopened. |
| issues.resolution_note | TEXT NULL | Required when the issue is marked Resolved. |
| issues.resolved_by | TEXT NULL | Coordinator name recorded for resolution. |
| issues.created_at / updated_at | TIMESTAMP / TEXT | Record creation and latest update time; use one consistent format. |

Implementation notes: define foreign keys and check constraints where practical; create indexes for common filters such as status, category, priority, and creation date if query volume justifies them. Store timestamps consistently. Avoid collecting fields that are not needed for the defined workflow.

# 15. Security, Privacy, and Data Handling Plan

Security should be designed into each module rather than added only at the end. The measures below are proposed controls and must be verified during implementation.

| Area | Planned control | Verification |
| --- | --- | --- |
| Authentication | Hash passwords with a suitable password-hashing library; never store plain text. | Inspect stored test account data and verify login behavior. |
| Authorization | Check role and issue ownership on the server for every protected route. | Test direct URL requests with each role, not only visible navigation. |
| SQL safety | Use parameterized queries and validate values before database operations. | Review database calls and test special-character input. |
| Output safety | Use template auto-escaping and avoid rendering untrusted input as raw HTML. | Submit text containing HTML-like characters and inspect rendered output. |
| Session handling | Use secure configuration for session cookies in any real deployment; keep secret keys outside source control. | Check configuration and repository for exposed secrets. |
| File uploads | If photos are implemented, limit file size/type, use generated filenames, and prevent executable uploads. | Test rejected file types and oversized files. |
| Privacy | Show reporters only their own issues; show all issues only to authorized coordinators. | Run ownership and role-negative tests. |
| Error handling | Return understandable user messages without exposing stack traces or secrets. | Trigger expected validation/database errors in a test environment. |

This document is not a security certification. A real deployment would require additional configuration review, dependency checks, and testing in the intended hosting environment.

# 16. Database and Error-Handling Plan

Keep database connection and query behavior in a dedicated module rather than repeating SQL across route handlers.

Use parameterized SQL for values supplied by users; do not build SQL statements by concatenating untrusted input.

Use transactions for operations that must succeed or fail together, and commit only after validation and authorization.

Handle expected errors such as invalid input, missing records, duplicate email, and database failures with controlled responses.

Log enough technical detail for debugging in a development environment, but never expose passwords, session secrets, or sensitive stack traces to users.

Check whether a record exists and whether the current user is allowed to access it before returning details or applying updates.

# 17. Interface and Module Contracts

Modules should agree on input fields and return behavior before parallel work or integration begins. The following contracts are examples to reduce mismatches.

| Operation | Input contract | Success result | Failure behavior |
| --- | --- | --- | --- |
| create_issue | Authenticated reporter ID plus validated category, description, location, suggested priority. | Created issue identifier and Submitted status. | Validation error; no partial record. |
| get_user_issues | Authenticated reporter ID; optional pagination/filter values if later needed. | Only that reporter's issue summaries. | Empty list when none exist; controlled error on database failure. |
| update_issue_status | Issue ID, coordinator identity, requested next status. | Updated status and timestamp. | Reject missing issue, unauthorized role, or invalid transition. |
| record_resolution | Issue ID, coordinator identity, resolution note, resolved-by name. | Resolved status and stored resolution details. | Reject missing details or unauthorized action. |
| reopen_issue | Issue ID and authenticated reporter identity. | Status changes from Resolved to Reopened. | Reject if the issue is not owned by reporter or not currently Resolved. |

The contracts are illustrative and should be adjusted if the final architecture changes. Error messages should be consistent and should not reveal private records to unauthorized users.

# 18. Practical Development and Review Workflow

| Step | Developer activity | Review question / evidence |
| --- | --- | --- |
| 1. Clarify | Confirm requirement and excluded scope before coding. | Is the requirement unambiguous and linked to an ID in the traceability matrix? |
| 2. Design | Update schema, module contract, and acceptance scenario. | Are fields, roles, and status transitions consistent? |
| 3. Implement | Make a small, focused change in the relevant module. | Does the change stay within that module's responsibility? |
| 4. Self-check | Run relevant tests and inspect errors. | Are valid and invalid cases covered? |
| 5. Review | Review access control, input validation, naming, comments, and SQL safety. | Could another developer understand and maintain this change? |
| 6. Commit | Commit a coherent unit of work with a descriptive message. | Does the commit contain only related changes and no secrets? |
| 7. Integrate | Test the workflow across browser, Flask, services, and SQLite. | Does data survive a reload and remain visible only to authorized users? |
| 8. Document | Update setup instructions and known limitations. | Do the docs accurately reflect current behavior rather than intended behavior? |

# 19. Estimation, Assumptions, and Scope Control

The phase schedule is a relative estimate for a small student project, not a commitment or measured velocity. Actual duration depends on experience, environment setup, feedback, and defects discovered during testing.

| Planning assumption | Potential effect if false | Response |
| --- | --- | --- |
| A single developer builds a basic web app. | Parallel work and review effort may differ for a team. | Keep tasks small and document module interfaces. |
| SQLite is sufficient for an initial prototype. | Concurrent use or hosting requirements may call for a different database. | Reassess only if requirements demonstrate a need; avoid premature complexity. |
| Basic role-based login is sufficient for the defined scope. | Institutional deployment may require stronger identity controls. | Treat real deployment as a separate security and requirements review. |
| Photo upload is optional. | File storage and security could increase effort. | Keep it out of the initial release if safe handling cannot be completed. |
| Notifications and external integrations are excluded. | Requests for them could extend schedule and risk. | Record as future scope and estimate separately before accepting. |

Change-control rule: a new feature should not be added silently. Record the requested change, its user value, affected modules, added tests, security implications, and schedule impact before revising the plan.

# 20. Deliverables and Documentation Plan

| Deliverable | Contents | When to update |
| --- | --- | --- |
| README.md | Project purpose, scope, planned/actual status, setup instructions, dependencies, limitations. | When setup or project status changes. |
| Architecture and data model notes | Module boundaries, data entities, request flow, status rules. | When design or schema changes. |
| requirements.txt | Direct Python dependencies and suitable version constraints. | When dependencies are added or changed. |
| Test record | Scenario ID, setup, steps, expected result, actual result, pass/fail, defect reference. | After tests are actually executed. |
| Defect log | Issue, severity, reproduction steps, resolution, retest result. | Whenever a defect is discovered or corrected. |
| Change history | Meaningful commits and notable design decisions. | For each coherent change or decision. |

# 21. Final Readiness Review

Before calling a planned phase ready, review the relevant items below. This is a checklist for future use; it is intentionally not marked as completed.

☐ Requirement and acceptance check are defined.

☐ Module owner/responsibility and interface are clear.

☐ Role and ownership permissions have been considered.

☐ Required fields, allowed values, and error cases are documented.

☐ Database operations use parameterized queries.

☐ Tests cover normal behavior and relevant failure cases.

☐ Actual outcomes and unresolved defects are recorded accurately.

☐ README and technical documents match the current state.

☐ No secrets or unnecessary personal data are committed.

☐ Any scope change and its effect on timeline are documented.

# 22. Expanded Conclusion

This expanded Week 3 plan provides a traceable path from requirements to modules, data structures, workflow rules, acceptance scenarios, risks, and quality gates. It adds concrete criteria that a reviewer can assess rather than relying on general claims such as 'the system will be secure' or 'testing will be performed.' The roadmap also separates the proposed design from evidence that would only exist after actual development and testing.

FacilityFix remains a hypothetical internship project. The timeline, schema, module contracts, sample record, risk ratings, and expected test results are proposed planning artifacts. They do not mean that the application has been implemented, tested, or deployed.